## Budget Justification

HEAT will be the world’s first automated THz observatory. The overall design of the telescope and instrumentation has been completed as part of an OPP funded study.  The design has been vetted through the construction, deployment, and successful operation of the prototype “Pre-HEAT” instrument in Antarctica in 2007.  Therefore, wherever possible, we are making the fewest number of changes to the successful Pre-HEAT design. Here we request funds to build the HEAT observatory and remotely operate it on Dome A for 2 years. The HEAT project is budgeted for a 3 year period. There will be a critical design review of the telescope in January 2009. The telescope will be fabricated by May 2008, followed by instrument integration and testing through the summer of 2009. Environmental testing will take place on all components. In September 2009 the telescope will be sent to UNSW in Sydney for integration and testing with PLATO subsystems. The telescope will be deployed to Dome A either by USAP Twin Otter aircraft or on a Chinese traverse in December 2009 followed by science operations during 2010-11. The total 3 year project cost is $972,834.

# Personnel

Senior Personnel include PI- Kulesa and Co-PI Walker.  PI-Kulesa will be responsible for the HEAT instrument control system, software development, and system integration. 4 months of funding is requested for him during the first year of the project, with 1/4-time funding in years 2 and 3 for operating the telescope and producing the basic data  products.  Co-PI Walker requests ½ month summer salary for each year of the project. His academic year salary is provided by the University of Arizona.

Other Personnel include Michael Schein, a mechanical and cryo engineer with extensive experience in  instrumentation design and implementation.  He will be responsible for overseeing the design and construction of the HEAT telescope, and 4 months of salary are allotted for him in the first year.   Summer salary for one graduate student is provided for all three years of the project. (S)he will focus on telescope and instrument development in the first year, and will participate in gathering, analyzing and publishing the data obtained with HEAT in years 2 and 3.

# Operations

Funds are requested to cover basic, annual operating costs of the project including communications, computer & networking charges, and publication charges. To make a fully functional system, the HEAT telescope/receiver will be integrated with the University of New South Wales PLATO subsystems in the early fall of 2009. The costs associated with this trip are reflected in the travel budget.   Annual meetings centered around the Chinese traverse to Dome A are expected in Beijing and/or Nanjing, China.   The costs associated with attending this meeting, to plan the logistics for the annual traverse to Dome A, are also included in the budget.   A graduate student exchange program will allow an Arizona graduate student to work in the submillimeter group at Purple Mountain Observatory in Nanjing, China.  Expenses for this program are provided in the travel budget for years 2 and 3.

# Equipment Purchases

All major expenditures are related to the creation of the observatory and its instrumentation. These expenditures and target vendors/sources are:

- Receivers: vendors- Virginia Diodes Inc.: A world leader in millimeter-wave/THz Schottky based receivers/components.

- Spectrometer System: vendor- Omnisys Inc. has successfully delivered spectrometers of the type being used for HEAT to the University of Arizona for the SuperCam project and the Pre-HEAT telescope prototype successfully deployed to Antarctica.

- Telescope System:  vendor- Larson Engineering in Boulder, CO successfully delivered the Pre-HEAT tipper telescope in 2007; the costs associated with the HEAT telescope are directly scaled from the machining costs incurred with Pre-HEAT.

- PLATO engine bank: vendor- University of New South Wales: PLATO will serve as a `spacecraft bus’ for HEAT while on Dome A. UNSW is the only builder of such modules.

We have provided the above vendors/sources with detailed specifications of each item and they in turn have provided the costing information used in the budget. Additional components to be procured include (costing based on previous procurements for the SuperCam project):

- IF amplifiers: the first amplifier after the mixer

- IF processor: used to translate mixer IF output to the frequencies and power levels needed by the spectrometer system.  We will rework the Supercam 8-channel prototype for use with HEAT.

Once project funding commences and vendor selection has been completed, purchase orders or subcontracts will be issued to suppliers.